Project Mandate

| Project Name: | Smartphone APP |
| --- | --- |
| Date: | January | Release: | 1.0 |
| Author: | Corporate Management |
| Owner: | Corporate |
| Client: |  |
| Configuration item Number: | 0 |

Note: 	This document is only valid on the day it was printed and should be checked against its configuration item record for the latest version

Revision History			Date of next planned revision:

| Revision Date | Previous Revision Date | Summary of Changes | Changes reviewed by: |
| --- | --- | --- | --- |
|  |  | No further changes are expected to this Project Mandate, it will be developed further into the Project Brief, and kept for audit or tracking purposes |  |

Approvals

This document has the following approval records

| Approver | Date of QR | Version approved |
| --- | --- | --- |

### The Project

#### Background

The corporate directors have expressed concern that our rivals are gaining a strong foothold on our customers due to their improved use of technology. A strategic objective was set in December to ensure we compete in the same way

#### Project objectives

The project should take 3 months to complete with £5000 project budget available

We are concerned about the security and functionality of the APP.

We appreciate we have never developed an app and want our staff involved but to help we will use a local provider to assist them

We are expecting an increase in online sales with a corresponding reduction in telesales costs, however the most important thing is to ensure we have an APP presence.

The corporate may be prepared to accept 4 months if the APP is developed in collaboration with in-house staff

No increase in the project budget will be sanctioned, the Project Manager is expected to deliver within the £5000

Our existing customers will have the ability to order on the move from wherever they may be in the world

New Customers will be able to register their details.

We want the APP to be the most talked about in the industry.

The scope of this project is a single APP but usable on multiple platforms, includes interactive buying and a fun game. The project is expected to produce market materials which will be used but the project should NOT publicise the APP this will be completed later

Our competitors must not find out about this

This project should interface with the “new and brighter look and feel” project about to be launched in February